Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24859 |
| Project Name | Calculating Family Expenses using Service Now |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | ServiceNow Setup & User Access | USN-1 | As a user, I can access the ServiceNow instance and use the Family Expense application to start managing expenses. | 2 | High | 1 |
| Sprint-1 | Family Expenses Table Creation | USN-2 | As a user, I can create and store family-level expense records with auto-generated numbers, dates, and total amounts. | 2 | High | 1 |
| Sprint-2 | Daily Expenses Data Entry | USN-3 | As a user, I can record daily expenses with date, amount, family member name, and comments for accurate tracking. | 3 | High | 1 |
| Sprint-2 | Table Relationships & Form Configuration | USN-4 | As a user, I can view daily expenses linked to family expenses through related lists with mandatory and read-only field validation. | 3 | Medium | 1 |
| Sprint-3 | Business Rule Automation | USN-5 | As a user, I can automatically calculate and update total family expenses whenever a daily expense is added or updated. | 2 | High | 1 |
| Sprint-3 | Consolidated View & Reporting | USN-6 | As a user, I can view consolidated family expense summaries to analyze spending patterns and manage budgets effectively. | 3 | Medium | 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 1 Days | 23 June 2025 | 05 February 2026 | 4 | 05 February 2026 |
| Sprint-2 | 6 | 2 Days | 24 June 2025 | 06 February 2026 | 6 | 06 February 2026 |
| Sprint-3 | 5 | 2 Days | 26 June 2025 | 09 February 2026 | 5 | 09 February 2026 |

Velocity:

𝑆𝑝𝑟𝑖𝑛𝑡 𝐷𝑢𝑟𝑎𝑡𝑖𝑜𝑛	15

𝐴𝑉 =	=	= 5

𝑣𝑒𝑙𝑜𝑐𝑖𝑡𝑦	3